BIT Project

Project Proposal

AI driven telematics online support

Contents

Project Title and Introduction........................................................

Client Background........................................................................

Problem Statement.......................................................................

Related Work................................................................................

Purpose of the Project..................................................................

Current Situation...........................................................................

Assumptions and Constraints.......................................................

Project Scope...............................................................................

Objectives and Measures of Success..........................................

Stakeholder Analysis....................................................................

Project Team................................................................................

Project Risk..................................................................................

Methodology ................................................................................

SWOT Analysis............................................................................

Resources....................................................................................

Project Plan.................................................................................

Project Recommendation............................................................

Project Title and Introduction:

The aim of the project is to develop a Business Intelligence (BI) system powered by AI for Ctrack Australia Pty Ltd. There is a significant amount of data related to vehicles, drivers, routes, fuel consumption, safety, and compliance being generated by telematics systems in real-time. Although a normal BI system helps in the visualization of the data being generated by telematics systems through dashboards and reports, there are limitations to obtaining a deeper level of understanding of the data.

To achieve this objective of enabling automated insights, anomaly detection, natural language analytics, and predictive decision support, the project proposal has also recommended a solution that would be a Proof of Concept (POC), integrating AI with telematics BI. It would demonstrate how artificial intelligence (AI) can turn static reporting into dynamic intelligent analytics to help businesses improve operational effectiveness, safety, and decision-making.

Client Background:

Ctrack Australia Pty Ltd is a global company that offers fleet management solutions and telematics. The company’s technology helps in tracking, controlling, and managing cars and other mobile assets. Ctrack serves various industries such as the transport sector, logistics sector, government sector, and the utilities sector, and operates in various geographical areas such as Australia and New Zealand.

Ctrack provides analytics solutions, software, and hardware solutions to track automobiles and collect data in real time. This enables various companies to keep an eye on their cars and also know more about safety and saving money through the information it provides. With the complexity of the information received through telematics data, the need for cognitive analytics solutions is also increasing.

Considering the fact that this project aligns well with Ctrack's objective of delivering innovative data-driven solutions, this project is very relevant to the company. The fact that the project will enhance the company's current BI system through predictive analysis, improved operational decisions, and data interpretation using AI technology is very crucial.

Problem Statement:

The telematics system offered by Ctrack has the ability to generate a lot of time series and event-based data on matters related to driver behavior, vehicle tracking, optimization, and checking for compliance, among other things.  On the other hand, the key aspects of BI solutions include manual data analysis, predetermined KPIs, and static visualizations.

There are certain issues associated with the application of BI solutions:

. It is not easy to identify patterns or anomalies.

. It is time-consuming to analyse the visualizations manually.

. Lack of support for real-time decisions

. Inability to present predictions or recommendations

. Inability to interact with information in a natural way

As a result of these issues, the business is not able to effectively use the telematics data, and this affects the business as well as safety and strategic aspects of the business.

Related Work:

Modern fleet management systems already provide advanced tracking and visualisation capabilities, including route mapping and event-based signal monitoring. However, there systems often require users to manually interpret the meaning behind the data.

Business intelligence tools such as Microsoft Power BI and Tableau offer dashboards and filtering features but still rely on user interpretation.

Conversational AI Systems Like ChatGPT, Claud and Microsoft Copilot demonstrate how natural language processing can bridge this gap by allowing users to query systems and receive explanations rather than just data outputs.

This project extends these concepts into the fleet management domain by combining:

- Route visualisation

- Signal-based driver data

- AI-driven explanation and reasoning

Unlike traditional systems, the proposed solution focuses on answering “why” questions, not just presenting “what” happened.

Purpose of the Project:

The purpose of this project is to enhance Ctrack’s existing fleet management platform by introducing an AI-powered conversational assistant embedded within a floating window interface, while current system effectively tracks, filters and visualises driver data, such as routes, signals and driving events, it primarily presents information in a descriptive format.

The proposed solution builds on this foundation by enabling managers to interact with the data through natural language queries, instead of only viewing filtered datasets or route visualisations, users can ask questions such as “why this driver shows this performance for this route?” or “What is the overview for this driver today?”

The A.I. Assistant interprets both the filtered data and the contextual signals (e.g., speeding, stops, harsh breaking, route deviations…), providing clear explanations and insights.
This transforms raw and visualised data into meaningful, actionable knowledge, supporting more effective decision making to improve both sides performance.

Current Situation:

Traditional BI dashboards and reporting tools are currently used to analyze telematics data within Ctrack. Some of the descriptive analytics provided by these BI dashboards and reporting tools include:

. Reports on vehicle tracking

. Driver performance reports

. Fuel consumption reports

. Safety incident reports

. Monitoring of compliance reports

Though these BI dashboards and reporting tools provide useful information to businesses and users of Ctrack's platform, it is imperative to understand that businesses need to analyze the information and understand trends to make sense of the data provided. The system is not capable of detecting anomalies and providing insights to the user or making recommendations for action. The system is not intuitive for businesses and decision-makers to make sense of the data provided, as the user is not capable of asking questions of the data in a natural way.

As such, businesses utilizing Ctrack's platform may not be utilizing key information provided by the system and may be taking long to make decisions and may not be able to streamline their businesses effectively.

Assumptions and Constraints:

Assumptions:

The project team established several fundamental assumptions which will allow them to carry out the design and execution of the Proof of Concept (POC) system for the AI-driven telematics online support assistant project.

- Resource Availability: Ctrack Australia Pty Ltd will provide the necessary telematics data which includes both sample and synthetic data to meet our requirements for AI model training and testing.

- Then both real and synthetic to train and test the AI model. The data will be properly anonymized so no actual personal information gets exposed during our academic work.

- Knowledge Base Access: We needs access to Ctrack's knowledge base. But it holds troubleshooting guides, system docs, and common questions.

- Stakeholder Communication: Our designated mentor Manager Christelle Ulbrich and main company contact Christiaan Storm will provide feedback through Microsoft Teams and Microsoft DevOps together with Project

- Group Consistency: The Group of five will stay together until we complete ICT308.

Constraints:

The project development is restricted by multiple technical constraints as well as organizational constraints and academic constraints.

- ICT307 unit analysis, design and POC development work that is submitted for assessment must be done by the end of the academic semester because the unit must follow to this timeline.

- The deliverable requires a POC (web-based, chat-based, or API-driven) implementation which does not allow for any production system components to be included. The evaluation process requires us to validate AI responses because modern Large Language Models (LLMs) have built-in restrictions that limit their operational capabilities.

- The team need to follow responsible to make use AI practices and at the same time be sure of complying with all the data privacy regulations and data governance requirements. Because the AI assistant involves Automated Processing, we are control by rules surrounding Automated Decision-Making (ADM). To achieve this, we must configure processes to allow users to dispute an objective or request human aid in making decisions remotely (if needed).

- All academic work must be in compliance with the academic integrity codes of CIHE and any AI brainstorming tool usage has to be cited properly.

Project Scope:

- Integration with existing Ctrack filtered datasets and route visualisations

- AI chat bot capable of analysing:

Driver routes

Driving signals (e.g., speeding, braking, idling)

- Natural language interaction for querying driver behaviour

- Contextual explanations based on selected trips or drivers

- Floating window UI integrated into the platform

- Summarisation of driver performance and risk factors

Objectives and Measures of Success:

Objectives:

- To transform visual and filtered driver data into understandable insights

- To reduce cognitive load on managers when analysing routes and signals

- To provide explanations for driver behaviour using contextual data

- To support faster and more accurate operational decisions

Measures of Success:

- Interpretation Speed: Managers can understand driver performance faster than using dashboards alone.

- Insight Quality: AI explanations correctly reflect route data and signal patterns.

- Usability: Managers can interact with the chatbot without technical training.

- Decision Support: Increased ability to identify causes of inefficiencies or unsafe driving.

Expected Outcomes

- Managers can analyse a driver’s route and immediately understand key issues.

- Identification of patterns such as:

- Frequent harsh braking in specific areas.

- Speeding trends on certain routes.

- Improved service performance through data-driven decisions.

- A more intuitive and intelligent fleet management interface.

Stakeholder Analysis:

The identification and management of stakeholders constitute an essential activity which ensures the development of the AI support assistant achieves its operational objectives and fulfills all academic requirements of the project.

- Ctrack Australia Pty Ltd (Host Company): The primary client. Their goal involves enabling customers to resolve telematics issues through self-service options which decrease support requirements.

- Christiaan Storm & Christelle Ulbrich: The primary company contact and project mentor, respectively. They plan to provide industry context through their work which includes synthetic data access and their evaluation of the proof of concept's operational alignment with Ctrack requirements.

- End-Users (Support Teams & Customers): The users who experience difficulties when trying to understand complex vehicle data. They require an intelligent assistant capable of understanding natural language queries regarding vehicle alerts, trips, and system health.

- The academic staff of CIHE include unit coordinators and lecturers who will assess the project's success through evaluation of Unit Learning Outcomes (ULOs) to verify that the design outcomes fulfill established specifications.

Project Team:

The project team has five members who work together to deliver all project requirements through their specialized roles.

- Sushil Sapkota (Business Analyst): The professional defines the customer situation by creating a problem statement, and they examine the existing support system problems.

- Tomas Aquino Heneine (Group Leader and Solution Architect): Deals directly with the stakeholder to structure the project to build the main architectural structure which includes UI, AI model, data sources and APIs, while also explaining their technology decisions for LLM and RAG development.

- Kushal Sharma (Project Strategist): Handles stakeholder relationships, establishes project boundaries through assumptions and constraints, performs SWOT analysis and makes sure AI ethical standards get implemented.

- Srijan Dangol (The Project Manager): Controls the project schedule through WBS and Gantt charts while creating the user interface for natural language interactions.

- Tshering Wangchuk (The Risk & Quality Assurance): Identifies project risks while testing POC against telematics support scenarios and verifying response accuracy through his role as final report manager.

Project Risk:

Methodology:

In order to make the delivery of this project effective, we shall embrace Agile development methodology. Agile is appropriate in this project as it enables the development to occur in iterations, has feedback and can be adjusted to challenges particularly when dealing with AI systems and changing requirements.

The project will be split into smaller stages (iterations, or sprints) each of which will be dealing with a certain aspect of the system. This will make sure that the progress will always be checked and during the lifecycle that the development will be going through, improvements can be made.

Significant Stages of the Approach.

1.Requirement Analysis:

During this stage, we shall carefully consider the project brief and extract system requirements. This encompasses interpretation of telematics data, user requirements, and some of the queries that the AI assistant ought to address. Detailed requirements prevent confusion during later development.

2. System Design:

We shall develop the system architecture, frontend, backend, artificial intelligence model, and data sources. This stage is to make sure that all elements are organized and capable of merging. Architecture diagrams and other tools will be used.

3.Data Preparation:

Because actual telematics data might not be available, we will generate artificial data on the topics of vehicle tracking, alerts and driver behaviour. There will also be the creation of a knowledge base that contains FAQs and troubleshooting guides.

4.Development Phase:

This is a parallel developing stage:

Request handling APIs Backends.

User interaction interface.

Natural language processing AI model integration.

5. Testing and Evaluation:

The system will be put to test on real-world situations like the explanation of alerts and queries about system issues. We shall assess accuracy, quality of response and usability.

Last Deployment and Presentation.

The system will be finalized, documented and ready to demonstrate. The working prototype will be presented as well as the most important findings.

SWOT Analysis:

The strategic viability of our proposed AI telematics assistant project needs to be evaluated through a SWOT analysis process.

- Strengths: Our team possesses multiple IT competencies which we are applying to work on a project brief that telematics providers have developed for international use. The project also provides academic support through its structured guidance and established milestone dates.

- Weaknesses: Telematics platforms create extensive amounts of complex data which requires special methods to process. The team needs to learn Natural Language Processing (NLP) techniques because they are necessary for integrating AI knowledge base data with telematics data.

- Opportunities: Ctrack can create a customer service system which will grow for future use after the POC proves that AI technology can perform manual support tasks.

- Threats: The AI model produces two main risks because it can generate false information about critical vehicle data while strict time limits will reduce the testing possibilities of the final prototype.

Resources:

Project Plan:

- Week 1: Project Initiation

The team will examine the requirements, allocate roles, and install applications like GitHub and Microsoft Teams.

- Week 2: System Design

The design of the architecture will be done, specifying the interaction of the components. Decisions will also be made on technology stacks.

- Week 3: Data Preparation

Artificial telematics data and content of the knowledge base will be developed to facilitate AI responses.

- Week 4–5: Backend Development

APIs and server side logic will be created. The system will start by taking simple queries.

- Week 5–6: AI Integration

It will incorporate the AI model, and such techniques as Retrieval-Augmented Generation (RAG) will be used to enhance the quality of responses.

- Week 6–7: Frontend Development

A chat-based interface will be developed and linked to the backend, which will provide easy interaction with the users.

- Week 7: Testing & Evaluation

The predefined scenarios will be used to test the system. Analysis will be on performance, accuracy and limitations.

- Week 8: Final Delivery

The working prototype will be shown, and the final report and presentation will be done.

| Task / Week | W1 | W2 | W3 | W4 | W5 | W6 | W7 | W8 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Requirement Analysis | ✔ |  |  |  |  |  |  |  |
| System Design |  | ✔ |  |  |  |  |  |  |
| Data Preparation |  | ✔ | ✔ |  |  |  |  |  |
| Backend Development |  |  |  | ✔ | ✔ |  |  |  |
| AI Integration |  |  |  |  | ✔ | ✔ |  |  |
| Frontend Development |  |  |  |  |  | ✔ | ✔ |  |
| Testing & Evaluation |  |  |  |  |  |  | ✔ |  |
| Final Report & Delivery |  |  |  |  |  |  |  | ✔ |

Project Recommendation: